SHADES

AI-Powered Sunglasses Recommender

Project Specification & Build Checklist

Version 1.0  |  Open Source

# 1. Project Overview

SHADES is an open-source, AI-powered web application that detects a person's face shape from a photo or live webcam feed and recommends the best-fitting sunglasses styles — filtered by budget, style preference, and frame material. Powered by MediaPipe face mesh technology and the Claude AI API, it delivers personalized, conversational recommendations anyone can act on immediately.

The project is designed to be cloned, run locally, and contributed to by the open-source community. Anyone can pull the repo, run one install command, and get a working recommendation in under a minute.

## What makes it different

- Real-time face analysis — works on a live webcam, not just uploaded photos

- Confidence scoring — tells you how certain the model is (e.g. 78% Round, 22% Oval)

- AI-generated explanations — Claude explains in natural language why each frame suits your face

- Budget-aware — filters real products within your price range

- Fully open source — community can add sunglasses to the database via pull requests

## Who it is for

- Anyone who wants a personalized sunglasses recommendation

- Developers who want to learn computer vision + AI API integration

- Contributors who want to add sunglasses to the database

# 2. Features

## 2.1  Face Input

| Feature | Description | Priority |
| --- | --- | --- |
| Photo upload | Upload JPG, PNG, or JPEG image from device | MVP |
| Live webcam | Real-time face capture and analysis via browser | MVP |
| Multi-face flag | Detects if more than one face is present and prompts user | MVP |
| Image quality check | Flags low-resolution or poorly-lit images before processing | V2 |

## 2.2  Face Analysis

| Feature | Description | Priority |
| --- | --- | --- |
| 468-point landmark map | MediaPipe Face Mesh extracts full facial geometry | MVP |
| Geometric ratio engine | Computes forehead, cheekbone, jaw widths and face length | MVP |
| Shape classifier | Classifies into oval, round, square, heart, or oblong | MVP |
| Confidence score | Returns probability per shape (e.g. 78% Round, 22% Oval) | MVP |
| Landmark overlay | Visual display of detected landmarks on the face image | MVP |
| Face tilt detection | Detects and compensates for slight head tilt in photos | V2 |

## 2.3  Sunglasses Recommendation

| Feature | Description | Priority |
| --- | --- | --- |
| Shape-based filtering | Returns styles matched to detected face shape | MVP |
| Budget slider | Filter results by min/max price range | MVP |
| Style preference filter | Sporty, classic, trendy, minimalist options | MVP |
| Frame material filter | Plastic, metal, or rimless | MVP |
| Top 3-5 results | Returns ranked recommendations with brand, model, price, link | MVP |
| AI explanation | Claude generates natural language reasoning for each pick | MVP |
| Follow-up chat | User can ask follow-ups like show me something cheaper | V2 |
| Skin tone filter | Suggest frame colors that complement complexion | V2 |

## 2.4  Sunglasses Database

| Feature | Description | Priority |
| --- | --- | --- |
| Curated JSON database | Hand-curated entries across budget, mid, premium, luxury tiers | MVP |
| Per-entry metadata | Brand, model, style, price, face shapes, material, purchase link | MVP |
| Community contributions | Anyone can add entries via GitHub pull request | MVP |
| Image placeholders | Product image URLs per entry (community fills these in) | V2 |

## 2.5  User Experience

| Feature | Description | Priority |
| --- | --- | --- |
| Clean Streamlit UI | Works on desktop and mobile browser | MVP |
| Side-by-side layout | Photo on left, results on right | MVP |
| Result cards | Each recommendation displayed as a clean card | MVP |
| Try another photo | Reset without refreshing the page | MVP |
| Loading states | Spinner during face analysis and API calls | MVP |
| Error messages | Clear messages for no face, bad quality, API failure | MVP |
| Download summary card | Save results as a PNG | V2 |
| Share link | Shareable URL with results included | V2 |
| Dark mode | Respects system dark/light preference | V2 |

## 2.6  Open Source & Developer Features

| Feature | Description | Priority |
| --- | --- | --- |
| Public GitHub repo | Clean modular code, MIT license | MVP |
| README with demo GIF | Setup instructions, screenshots, sample images | MVP |
| .env.example | Shows required API keys without exposing real values | MVP |
| requirements.txt | One-command dependency install | MVP |
| Sample test images | Included in /assets for instant testing after clone | MVP |
| CONTRIBUTING.md | How to add sunglasses, file issues, submit PRs | MVP |
| Confidence score in output | Exposed for developers building on top of the API | MVP |

# 3. Tech Stack

| Category | Technology | Purpose |
| --- | --- | --- |
| Face detection | MediaPipe Face Mesh | 468-point facial landmark extraction, real-time capable |
| Computer vision | OpenCV (cv2) | Image reading, frame capture, preprocessing, landmark overlay |
| AI / LLM | Anthropic Claude API | Personalized recommendation narratives and follow-up chat |
| ML classifier | scikit-learn | SVM or Random Forest trained on landmark ratio features |
| Data handling | NumPy / Pandas | Landmark coordinate arrays and database filtering |
| Frontend / UI | Streamlit | Web interface, webcam input, sliders, result display |
| Image processing | Pillow (PIL) | Image format handling and preprocessing |
| API key management | python-dotenv | Secure environment variable loading |
| Database format | JSON | Sunglasses catalog stored as structured flat file |
| Language | Python 3.10+ | Primary language for all components |
| Package management | pip + requirements.txt | Reproducible installs across environments |
| Version control | Git + GitHub | Source control and open-source hosting |
| Deployment | Streamlit Community Cloud | Free public hosting from GitHub repo |
| License | MIT | Permissive open-source license for community use |

# 4. System Architecture

The application is split into four independent modules that communicate through clean function interfaces:

face_detector.py

- Initializes MediaPipe Face Mesh

- Accepts image array (NumPy) as input

- Returns list of 468 normalized landmark coordinates

- Handles no-face and multi-face edge cases

shape_classifier.py

- Takes landmark coordinates as input

- Computes geometric ratios — forehead width, cheekbone width, jaw width, face length

- Classifies into 5 face shapes with confidence scores

- Optionally uses a trained scikit-learn model for higher accuracy

recommender.py

- Loads and filters the sunglasses JSON database by face shape, budget, style, material

- Calls Claude API with face shape + measurements + user preferences

- Returns ranked sunglasses list with AI-generated explanation per item

app.py (Streamlit entry point)

- Handles all UI logic — photo upload, webcam capture, sliders, result display

- Orchestrates calls to the three modules above

- Manages session state between interactions

# 5. Build Checklist

Complete items in order. Each phase builds on the last — do not skip ahead.

## Phase 1 — Environment Setup

- Install Python 3.10+ and verify with python --version

- Create a virtual environment: python -m venv venv

- Activate the virtual environment

- Install all dependencies: pip install mediapipe opencv-python streamlit numpy pandas pillow scikit-learn anthropic python-dotenv

- Create a .env file and add your ANTHROPIC_API_KEY

- Create the project folder structure (src/, data/, assets/, models/)

- Initialize a git repo and make the first commit

- Create a GitHub repo and push

## Phase 2 — Face Detection Module

- Read the MediaPipe Face Mesh documentation and run the hello-world example

- Write face_detector.py — load an image, run Face Mesh, print landmark count

- Identify the landmark indices for: forehead top, left/right cheekbone, left/right jaw, chin

- Write a function get_landmarks(image) that returns the 468 points as a NumPy array

- Test on 5 different sample photos (different lighting, angles, skin tones)

- Handle edge case: no face detected — return None with a clear error message

- Handle edge case: multiple faces — return warning flag

- Write a draw_landmarks(image, landmarks) helper that overlays points on the face

## Phase 3 — Face Shape Classifier

- Write compute_ratios(landmarks) — returns forehead width, cheekbone width, jaw width, face length as a dict

- Research and define the geometric thresholds for each of the 5 face shapes

- Write classify_shape(ratios) — returns shape name + confidence score dict

- Test classifier on 10+ photos — manually verify results make sense

- Tune thresholds until accuracy feels right on your test set

- (Optional ML path) Collect 50+ labeled face images, extract ratios as features, train a scikit-learn SVM, save model as shape_model.pkl

- Write unit tests for compute_ratios and classify_shape

## Phase 4 — Sunglasses Database

- Design the JSON schema: brand, model, style, price, face_shapes[], material, link, image_url

- Populate at least 30 entries across 4 price tiers: under $50, $50-150, $150-300, $300+

- Cover all 5 face shapes with at least 5 options each

- Cover all style types: sporty, classic, trendy, minimalist

- Cover all materials: plastic, metal, rimless

- Verify all purchase links are live

- Write load_database() and filter_database(shape, budget_min, budget_max, style, material) functions

## Phase 5 — Claude API Integration

- Read Anthropic quickstart docs and run the hello-world API call

- Write get_recommendation(face_shape, confidence, measurements, filtered_sunglasses, budget) function

- Design and test the prompt — make sure Claude returns structured, useful output

- Parse the API response and extract the recommendation text cleanly

- Handle API errors gracefully — timeout, rate limit, invalid key

- Test with all 5 face shapes and multiple budget ranges

## Phase 6 — Streamlit UI

- Do the Streamlit 30-minute official tutorial before writing any UI code

- Build the basic layout: title, input method toggle (upload vs webcam), results area

- Implement photo upload flow — file uploader, display image, trigger analysis

- Implement webcam flow — st.camera_input, capture frame, trigger analysis

- Add budget slider (min $0, max $500, step $25)

- Add style preference dropdown

- Add frame material dropdown

- Wire up all modules: upload/webcam → face_detector → shape_classifier → filter_database → Claude API → display results

- Build result cards: brand, model, style, price, link, AI explanation

- Add landmark overlay display

- Add confidence score display (e.g. 78% Round, 22% Oval)

- Add loading spinners during processing

- Add error message displays for all edge cases

- Add Try another photo reset button

- Test the full flow end to end at least 10 times

## Phase 7 — Polish & Open Source Prep

- Write a comprehensive README.md with: project description, demo GIF, installation steps, usage instructions, how to contribute

- Record a short demo GIF (use LICEcap or Kap) and add to README

- Create .env.example with ANTHROPIC_API_KEY=your_key_here

- Write CONTRIBUTING.md explaining how to add sunglasses to the database

- Add MIT LICENSE file

- Add 5+ sample test images to assets/sample_images/

- Clean up all code — remove print statements, add docstrings to all functions

- Verify requirements.txt is complete and accurate

- Do a fresh clone test: clone the repo, follow the README, confirm it works first try

- Push everything to GitHub with a clean commit history

## Phase 8 — Deployment

- Sign up for Streamlit Community Cloud (free)

- Connect your GitHub repo to Streamlit Community Cloud

- Add ANTHROPIC_API_KEY to Streamlit secrets (never in the repo)

- Deploy and get a public URL

- Test the deployed version on desktop and mobile

- Add the live demo link to your GitHub README

- Add the project to your resume and LinkedIn

## Phase 9 — V2 Nice-to-Haves (after launch)

- Skin tone detection + frame color suggestions

- Download summary card as PNG

- Shareable results link

- Follow-up chat interface (ask Claude follow-up questions)

- Dark mode support

- Expand sunglasses database to 100+ entries

- Multi-language support

# 6. Out of Scope

- No e-commerce checkout — links to external retailers only

- No user accounts or login system

- No server-side storage of user photos — privacy by design

- No mobile app — web only via Streamlit

- No gendered filtering of recommendations

# 7. Estimated Timeline

| Phase | Estimated Time | Notes |
| --- | --- | --- |
| Phase 1 — Environment Setup | 1 day | One-time setup, do this right |
| Phase 2 — Face Detection | 3-4 days | Biggest learning curve — MediaPipe takes time to understand |
| Phase 3 — Shape Classifier | 3-4 days | Tuning thresholds takes iteration |
| Phase 4 — Database | 2 days | Manual work — research real products |
| Phase 5 — Claude API | 1-2 days | Straightforward once you read the docs |
| Phase 6 — Streamlit UI | 3-4 days | Do the tutorial first |
| Phase 7 — Polish & OSS Prep | 2-3 days | Do not skip — this is what recruiters see |
| Phase 8 — Deployment | 1 day | Fast once everything works locally |
| Total MVP | 2-3 weeks | Working focused 1-2 hours per day |

SHADES — Open Source Sunglasses Recommender

Built with MediaPipe  |  Claude API  |  Streamlit  |  Python